Meeting Summary

Date: 			Dec 06
Venue: 		BOCOM meeting room

Items

- Confirm contents and milestones for first phase cooperation

  - Contents: Technical Analysis driven trading assistant

    - Holding monitor

    - Pattern and indicator intelligent analysis

  - Milestones

    - Jan 30th UAT

    - Mar 15th Release

  - To-Do

- A-share market data(hugangtong) - FDTAI

- Pattern-analysis(APIs) - FDTAI

- Readable report(Gateway) - FDTAI

- Transaction data(Gateway) - BOCOM

- Deliver page(H5) – FDTAI

  - For each holding stock

    - Call PA(API)

    - Display stock PA in past 60 days

    - Sort by [importance / predicted volatility etc]

  - Display as H5 into Front-end

- Regular meeting

  - Bi-weekly, on-site or video

- Person

  - BOCOM

    - Project Contact Person: Yumin

    - Product Manager: Yan

    - Tech Manager: Peter, John Cheng

  - FDT-AI:

    - Project Contact Person: Caleb

    - Product Manager: Wen(absent from this meeting)

    - Tech Manager: Jack

- Data Spec: see email archive

- Primitive UI

- Separate Pages

- Full Design